## Slide 1
2025/26 Scope
Accurate as of 23/10/2025
CDS Roadmap FY25
CDS4.9.0
Tech Specs: 11/08/2025
TTM31.0.0: 18/09/2025
Production: 27/09/2025
TDR 4.9.0: 30/09/2025
Simplifying Customs Declaration
Simplifying Customs Declarations – Making DE 1/9 Optional
Single EU Member State Conversion
UKIMS EIDR Additional Validation - DMS CR Changes
Validation of AbD Identifiers
Country of Destination
Low-Value Goods Procedures: Item Value Validation
Roadmap Overview
This roadmap outlines the planned deliveries into External Test (TT and TDR) and Production environments, including core customs processing dependencies. Items in the backlog will be considered for future iterations of the roadmap.
Please note:
Release timelines/dates and scope are indicative and may be adjusted as testing progresses or where opportunities arise to accelerate delivery.
Scope and outage timings will be confirmed with service users ahead of each release.
TTM31.0.1
Tariff Data Maintenance 15/10/2025
TDR 4.9.0.0.1
Tariff and Party Data Refresh 21/10/2025
4.9.0.1 - Business Rules Change
Production: 23/10/2025
TTM31.0.1.1: 29/10/2025
TDR4.9.0.1: 29/10/2025
CDS 4.9.1
Production: November TBC
TDR: November TBC
TDR 4.9.1.0.1
Party Data Refresh: November TBC
TTM31.0.2
Tariff Data Maintenance: November TBC
TDR 4.9.1.0.2
Tariff and Party Data Refresh: November TBC



CDS 5.0.0
Tech Specs: 23/10/2025
TTM32.0.0: 04/12/2025
Production: 13/12/2025
TDR 5.0.0: 16/12/2025
Mandating NIDOM, NIIMP or NIEXP on NI Déclarations
Further Windsor Framework Requirements